**Attachment A**

**Solicitation for Political Finance Database Development**

**RFQ/15/195**

**PROPOSED TIMELINE**

*Vendor Name:*

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | **Week 1** | **Week 2** | **Week 3** | **Week 4** | **Week 5** | **Week 6** |
| **KEY ACTIVITIES** |  |  |  |  |  |  |
| Database Design |  |  |  |  |  |  |
| Coordination meeting to map out required features of database |  |  |  |  |  |  |
| Develop design |  |  |  |  |  |  |
| Present design to IFES for review |  |  |  |  |  |  |
| Database Build |  |  |  |  |  |  |
| Data Integration |  |  |  |  |  |  |
| Finalize user guide and document outlining technical specification |  |  |  |  |  |  |
| Train Key staff |  |  |  |  |  |  |

\*Please add additional week columns and/or key activity items as needed

Bangladesh RFQ/15/1995

Page 6 of 6

**Attachment A**

**Solicitation for Political Finance Database Development**

**RFQ/15/195**

**PROPOSED TIMELINE**

*Vendor Name:*

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | **Week 1** | **Week 2** | **Week 3** | **Week 4** | **Week 5** | **Week 6** |
| **KEY ACTIVITIES** |  |  |  |  |  |  |
| 1. Analyze the previous database | 72 | 24 |  |  |  |  |
| 2. Create new database | 48 | 48 |  |  |  |  |
| 3. Integrate previous database with newly designed database |  | 80 |  |  |  |  |
| 4. Review the previous design |  | 64 | 8 |  |  |  |
| Planning the graphical representation of the database |  | 32 | 8 |  |  |  |
| Design new user interface for the system |  | 96 | 32 |  |  |  |
| Create web version for the design |  | 32 | 32 |  |  |  |
| Interface integration |  |  | 280 |  |  |  |
| 9. Create input panel as per the RFQ |  |  |  | 32 |  |  |
| 10. Adding searching options based on provided RFQ |  |  |  | 160 |  |  |
| 11. Add all functionalities to the website |  |  |  |  | 64 |  |
| 12. Quality Control Testing |  | 12 | 20 | 15 | 48 |  |
| 13. Finalize the user guide and documentation |  |  |  |  | 24 |  |
| 14. Train key staff |  |  |  |  |  | 48 |
|  |  |  |  |  |  | 1095 |

\*Please add additional week columns and/or key activity items as needed

Bangladesh RFQ/15/1995

Page 6 of 6